# Project Implementation Timeline

Project Name: HUMAN RESOURCES MANAGEMENT SYSTEM

Prepared By: Arise Olatunbosun

## Implementation Schedule

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Duration | Milestone | Budget(PHILIP) | Budget (DAVID) |
| UI Kit | 8 days | UI components designed and approved | 0 | 0 |
| Authentication and Admin Setup Planning & Sequence Diagram | 5 days | Finalized system design and sequence diagram | 0 | 0 |
| Authentication and Admin Setup Implementation | 20 days | Functional authentication and admin access setup | 80,000 | 80,000 |
| Employee Management | 15 days | Employee profiles created and tested | 70,000 | 70,000 |
| Leave Management | 8 days | Leave request and approval system operational | 60,000 | 60,000 |
| Performance Management | 9 days | Performance tracking and reporting integrated | 60,000 | 60,000 |
| Training and Development | 9 days | Training modules implemented and accessible | 60,000 | 60,000 |
| Recruitment and Onboarding | 9 days | Onboarding workflow automated and tested | 60,000 | 60,000 |
| Payroll Planning & Sequence Diagram | 6 days | Payroll system design and sequence diagram finalized | 0 | 0 |
| Payroll Implementation | 17 days | Payroll processing system functional | 80,000 | 80,000 |
| Document and Reporting | 10 days | Reporting and documentation system operational | 60,000 | 60,000 |
| TOTAL | 116 days |  | 460,000 | 460,000 |

The following schedule outlines the key tasks and their estimated durations for the successful execution of the project.

Total Duration: 116 days or 4 months